PROJECT PLANNING PHASE

Title: Visitor Management System

1. Overview

The Project Planning Phase defines the activities, resources, timelines, responsibilities, and risk management strategies required for the successful development of the Visitor Management System. Proper planning ensures that the project is completed systematically and meets all functional requirements within the allocated time.

2. Project Scope

The Visitor Management System is designed to automate visitor registration and tracking within an organization. The system allows users to register visitors, validate visitor information, notify security personnel automatically, and manage visitor check-in status.

In Scope

- Visitor Registration

- Visitor Data Storage

- Phone Number Validation

- Email Notification to Security Team

- Visitor Check-In Functionality

- Visitor Status Tracking

Out of Scope

- Visitor Check-Out Management

- QR Code Generation

- Visitor Badge Printing

- SMS Notifications

- Mobile Application Integration

3. Project Schedule

The project development is divided into multiple phases.

| Phase No. | Project Phase | Activities | Duration |
| --- | --- | --- | --- |
| Phase 1 | Ideation Phase | Problem Identification and Solution Proposal | 1 Day |
| Phase 2 | Requirements Phase | Requirement Gathering and Analysis | 1 Day |
| Phase 3 | Planning Phase | Project Planning and Scheduling | 1 Day |
| Phase 4 | Design Phase | Database Design, Workflow Design and Architecture | 2 Days |
| Phase 5 | Development Phase | Application Development in ServiceNow | 3 Days |
| Phase 6 | Testing Phase | Functional Testing and Validation | 1 Day |
| Phase 7 | Documentation Phase | Report Preparation and Screenshots | 2 Days |
| Phase 8 | Deployment and Submission | Final Review and Project Submission | 1 Day |

4. Resource Planning

The following resources are required for project development.

| Resource Type | Description |
| --- | --- |
| Platform | ServiceNow Zurich Developer Instance |
| Development Tool | App Engine Studio |
| Workflow Tool | Flow Designer |
| Scripting Language | JavaScript |
| Browser | Google Chrome / Microsoft Edge |
| Documentation Tool | Microsoft Word |
| Version Control | GitHub |

5. Work Breakdown Structure (WBS)

| Task ID | Task Description |
| --- | --- |
| WBS-01 | Create Visitor Management Application |
| WBS-02 | Create Visitor Table |
| WBS-03 | Create Visitor Form Fields |
| WBS-04 | Configure Form Layout |
| WBS-05 | Develop Client Script |
| WBS-06 | Create Security User |
| WBS-07 | Configure Flow Designer |
| WBS-08 | Create Email Notification |
| WBS-09 | Create Check In UI Action |
| WBS-10 | Perform Testing |
| WBS-11 | Prepare Documentation |
| WBS-12 | Upload Project to GitHub |

6. Milestone Planning

| Milestone | Description |
| --- | --- |
| M1 | Project Idea Finalized |
| M2 | Requirements Approved |
| M3 | Design Completed |
| M4 | Application Development Completed |
| M5 | Testing Completed |
| M6 | Documentation Completed |
| M7 | Project Submitted Successfully |

7. Risk Analysis

The following risks were identified during project planning.

| Risk ID | Risk Description | Impact | Probability | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| R1 | Incorrect Visitor Data Entry | Medium | Medium | Implement Phone Number Validation |
| R2 | Email Notification Failure | High | Low | Test Flow Designer Configuration Thoroughly |
| R3 | User Input Errors | Medium | Medium | Use Validation Scripts and Mandatory Fields |
| R4 | ServiceNow Instance Issues | High | Low | Regularly Save and Backup Configurations |
| R5 | Development Delays | Medium | Medium | Follow Project Schedule Strictly |
| R6 | Incomplete Documentation | Medium | Medium | Prepare Documentation Alongside Development |
| R7 | Testing Defects | Medium | Medium | Perform Comprehensive Functional Testing |

8. Risk Assessment Matrix

| Impact / Probability | Low | Medium | High |
| --- | --- | --- | --- |
| High Impact | R2, R4 | - | - |
| Medium Impact | - | R1, R3, R5, R6, R7 | - |
| Low Impact | - | - | - |

9. Success Criteria

The project will be considered successful if:

- Visitor records are created successfully.

- Phone number validation works correctly.

- Email notifications are sent to security personnel.

- Visitor status is updated through the Check In button.

- All test cases pass successfully.

- Documentation is completed and submitted.

- Project is published on GitHub.

10. Planning Phase Summary

The Project Planning Phase established the scope, schedule, resources, milestones, and risk management strategies for the Visitor Management System. Proper planning provides a structured approach for project execution and helps ensure successful completion of all project objectives within the defined timeline.